Term Project-Progress Report 1

Website Chosen: Kıbrıs Gazetesi

Website Chosen: Kıbrıs Gazetesi URL:https://kibrisgazetesi.com  Gazetesi is one of the most popular news websites in the Turkish Republic of Northern Cyprus (TRNC). It provides news articles, multimedia content, and advertisements, making it an ideal candidate for a comprehensive quality assessment.

Project Members:ID: 21904531 | Name: Maaz Qureshi | Group: 2

ID: 22331350 | Name: Hasan Orkan | Group: 2

ID: 22002304 | Name: Samet Metehan Özyener | Group: 2

ID: 22701636 | Name: Saad Ahmad | Group: 1

# Project Plan

The project's intent is to examine Kıbrıs Gazetesi through extensive quality assessment. The project separates into distinct parts: first research, picking tools, doing tests, looking at results, next to offering betterments. Duties are assigned considering abilities plus wishes, to be certain every spot is evaluated fully.

# Introduction

The goal of this project is to perform multiple tests on the Kıbrıs Gazetesi news website to evaluate its functionality, usability, performance, security, and compatibility. By identifying its strengths and weaknesses, we aim to provide actionable recommendations to enhance the quality of the website for a better user experience.

# Project Management Plan

1. Meetings Schedule

| Meeting Date | Purpose | Key Discussion Points | Action Items |
| --- | --- | --- | --- |
| March 5 | Planning and Control | Project scope, roles, test plan outline | Define responsibilities |
| March 15 | First-Progress Report Check | Review initial findings, finalize report | Adjust test approach if needed |
| April 6 | Presentation Preparation | Discuss slides, structure | Prepare draft presentation |
| April 10 | Intermediate Report Submission Check | Review overall progress, finalize intermediate report | Submit intermediate report |
| April 29 | Progress Report 2 Submission | Check final testing progress | Submit second progress report |
| June 2 | Final Report Submission Check | Finalize all documents and submit | Submit final report |

# Project work plan

The project work will continue throughout the semester. To effectively test the website, we plan to conduct the following testing:

- Safety and Security

- Testing Speed Test

- Link Validity

- Test Functionality

- Usability Testing

- Performance Test

- CSS and HTML Validation Test

- Color Harmony Test

- SEO Test

- Code Quality Test

- User Acceptance Test

- JavaScript Testing

- Load Testing

- Database Testing

- Cross-Browser Testing

- Mobile Compatibility Testing

- Memory Leak Testing

- Accessibility Testing

- API Testing

- Broken Links Testing

- Malware and Phishing Detection

- Content Verification Testing

- Advertisement Performance Testing

- Scalability Testing

- Social Media Integration Testing

Web Testing tools:

- Google Page Speed Insights (Performance & Speed Testing)

- PowerMapper (Website Mapping & Usability Testing)

- SEO Site Checkup (SEO Analysis & Optimization)

- CookieBot (Cookie Compliance & Privacy Testing)

- Responsive Design Checker (Responsive Design Testing)

- Ready.mobi (Mobile Compatibility Testing)

- Check My Colours (Color Contrast & Accessibility Testing)

- Sucuri SiteCheck (Security & Malware Scanning)

- W3C Validator (HTML & CSS Validation)

- Nibbler (Overall Website Quality Assessment)

- Norton Safe Web (Website Security & Threat Analysis)

- GTmetrix (Website Performance & Optimization Analysis)

- Lighthouse (Comprehensive Website Audit)

- ZAP (Zed Attack Proxy) (Security Testing & Vulnerability Assessment)

- Pingdom (Website Monitoring & Speed Testing)

- Sitechecker (SEO & On-Page Optimization Testing)

- WebPageTest (Advanced Website Speed Testing & Optimization)

- Broken Link Checker (Checking for Broken Links & Redirect Issues)

- Google Mobile-Friendly Test (Mobile Responsiveness Evaluation)

- TestComplete (Automated UI Testing)

- JMeter (Load and Performance Testing)

- Pentsest(Security testing)

# Some Initial Testing Results

1) Safety and Security Testing
		Tool used: Pentest-Tools Website Scanner

A couple of minor security matters exist, for instance:
		• HTTP options are active. This could show unneeded methods.
		• A security.txt file lacks and this aids in telling security researchers of the 	appropriate  ways to report problems.
		• A robots.txt file, this file may lead the attackers find some hidden files.